MOMENTUM

Session Handover Note

Date: 11 May 2026  |  Confidential

# 1. GitHub & Codebase

| Item | Value |
| --- | --- |
| Repository | https://github.com/vramanbalahm/project-momentum |
| Active branch | develop — all development work |
| QA branch | qa — merge from develop when ready to deploy |
| Main branch | main — reserved for future production |
| Git identity | vramanbala@hotmail.com / Vijey |
| Last commit | 103ac8e — feat: reviewers see only their own work |
| Schema version | v16b — reviewer role in user_role enum |

## 1.1 Deploy to QA Command

git fetch origin && git checkout qa && git reset --hard origin/develop && git push origin qa --force && git checkout develop && git pull

# 2. Infrastructure

| Service | URL/Details |
| --- | --- |
| Frontend (QA) | https://momentum-frontend-324771805855.asia-south1.run.app |
| Backend (QA) | https://momentum-backend-324771805855.asia-south1.run.app |
| Database | Supabase — aws-1-ap-southeast-1.pooler.supabase.com (project: ogdumbglzzshubgzwbxx) |
| Image storage | GCS — gs://momentum-recipe-images (us-central1, public) |
| GCP Project | project-momentum-495709 (asia-south1) |
| GCP Credits | ~Rs 27,287 free trial remaining — covers Cloud Run, Build, Storage |
| Gemini API | DELETED — charges card not credits. Use Vertex AI for future AI. |

# 3. Working Relationship

## 3.1 Roles

| Person | Role | Responsibilities |
| --- | --- | --- |
| Vijey | Product Owner | Product vision, feature decisions, data rules, UI/UX feedback, testing |
| Claude | Developer | All code, architecture, commits, deployments |

## 3.2 Communication Style

- Warm conversational tone — not robotic or formal

- Vijey types fast with typos — read intent not literal text

- Discussion ALWAYS before code — never code without discussing first

- Claude asks ONE question at a time

- Claude diplomatically says no to post-MVP requests

- Vijey = retired software manager, strong instincts on data modeling

- Vijey is not a frontend/React developer — explain simply when needed

## 3.3 Code Rules

- ALWAYS read the file before proposing any fix

- Never overwrite existing functionality — only append/fix/update

- Never delete — comment out only

- After every change — commit and push to develop, never main

- diet_type is PostgreSQL ENUM — cast as string literal in SQL, never as parameter

- No COALESCE in DB updates — use dynamic SET clauses

- Every data fix = separate clearly named SQL file with STEP 1/2/3

# 4. Current State

## 4.1 Recipe Vault

| Diet | Count | Notes |
| --- | --- | --- |
| Veg | 426 | Well covered |
| Non-Veg | 158 | Multi-region covered |
| Vegan | 57 | Reasonable coverage |
| Eggitarian | 31 | Mostly breakfast |
| Total | 699+ | All under_review in Supabase |

## 4.2 Recipe Images

- 507 images — compressed from 784MB to 44MB using compress_images.py

- Stored in GCS: gs://momentum-recipe-images (public)

- DB hero_image_url updated to full Cloud Storage URL

- Image generation DISABLED in QA interface

- Gemini API key deleted — no more accidental charges

## 4.3 QA Team Accounts

| Name | Email | Role | Diet focus |
| --- | --- | --- | --- |
| Anu | anu@momentum.qa | reviewer | Non-Veg |
| Mythili | mythili@momentum.qa | reviewer | Veg |
| Raji | raji@momentum.qa | reviewer | Veg |
| Lakshmi | lakshmi@momentum.qa | reviewer | Veg |
| Platform Admin | platformadmin@momentum.com | platform_admin | All access |

- All reviewer passwords: Reviewer@123

- Platform admin password: Momentadmin@321

- Reviewer dummy household: 00000000-0000-0000-0000-000000000001

## 4.4 Screen Inventory

| Screen | Status | Notes |
| --- | --- | --- |
| Login | Done |  |
| Register | Done |  |
| Dashboard | Done | Reviewer sees only Recipe Review tile |
| Onboarding Wizard | Done |  |
| My Profile | Done |  |
| Family Profile | Done | Lunar preference section — BACKLOG |
| Manage Members | Done | Allergy/dislike save fixed |
| Member Availability | Done |  |
| Weekly Planner | Partial | Recommendation engine needed |
| Recipe Review | Done | Full edit, help screen, reviewer isolation |
| Help Screen | Done | English + Tamil, accordion per field |
| Inventory/Fridge | Not built | Post-MVP |

# 5. Recent Bug Fixes (This Session)

| Bug | Fix | Status |
| --- | --- | --- |
| Member allergies/dislikes not saving | Backend now accepts target_user_id — admin saves for correct member | Fixed |
| Help button returns to list not edit sheet | Pass recipe_id to help, reopen edit sheet on return | Fixed |
| YouTube URL not saved on Approve | saveEdit sends full payload including youtube_urls | Fixed |
| Copy previous week not working | React state race condition — set blueprint before weekOffset | Fixed |
| PWA icon serving stale cache | Nginx no-cache header for index.html | Fixed |
| All reviewers seeing all approved/rejected | Filter by reviewed_by for approved/rejected tabs | Fixed |
| Reviewer name not shown on cards | Join users table, display reviewed_by_name on cards | Fixed |

# 6. MVP Backlog

| # | Item | Priority |
| --- | --- | --- |
| 1 | Fix Add Member form — email optional in schema but form requires it | Medium |
| 2 | Fix plan_service.py line 318 — household_members → users table | Low |
| 3 | Lunar calendar preference in Family Profile | Medium |
| 4 | Recommendation Engine — Bucket A rule-based (design done) | High |
| 5 | Audit Log — AL01 to AL04 (build with recommendation engine) | High |
| 6 | Inventory/fridge screen | Medium |
| 7 | Forgot password | Low |
| 8 | Swap/Copy as premium feature | Post-MVP |

# 7. Recommendation Engine Status

## 7.1 Execution Order — Bucket A (Rule-Based, Build Next)

- F03 → who is home each day (member_availability table)

- F-A01 → allergy hard block (member_restrictions where restriction_type=Allergy)

- F02 → effective diet per day — strictest diet among present members

- F01 → filter vault by effective diet

- F-A02 → dislike score reduction (member_restrictions where restriction_type=Dislike)

- F04 → meal slot validity (breakfast dishes for breakfast only etc.)

- F07 → lunar calendar / event filter (event_master table — already has data)

- F08 → Satvik filter (satvik_restrictions table — already has data)

- F09 → fridge inventory (not designed yet)

- F10 → market price (not designed yet)

- F13/F14/F15 → meal-specific models + F16 side dish pairing (not designed yet)

## 7.2 Key Design Decisions

- Option A strictness: all present members must share diet level — one Veg member = Veg day

- Allergy = hard block always, even if member not home (household level)

- Dislike = soft score reduction, not elimination

- Auto-fill all 21 slots at once — two layer model (universal + meal-specific)

- Side dishes auto-paired with mains

## 7.3 Bucket B (ML — Vijey's learning goal, post-MVP)

- F05-F06: No repeat within/across weeks, F11: Intensity balance, F12: Regional variety

- F17-F22: Festival, week pattern, edit feedback, preference scoring, rule override learning

- AL01-AL04: Audit logs — JSON lines text file, purged every 6 months

# 8. Next Session Starting Point

QA is live. Reviewers have accounts. Images showing. Reviewer isolation working.

## 8.1 Immediate Tasks

- Merge latest to qa branch and confirm deployment

- Monitor QA team progress — check Supabase for approved/rejected counts

- Fix Add Member form — email optional

- Begin Recommendation Engine Bucket A — F03, F-A01, F02, F01 first

## 8.2 Key Commands

git pull origin develop  -- always pull first

uvicorn main:app --reload  -- start backend (from backend/ folder)

npm run dev  -- start frontend (from frontend/ folder)

git fetch origin && git checkout qa && git reset --hard origin/develop && git push origin qa --force && git checkout develop && git pull  -- deploy to QA

## 8.3 Monitor QA Progress

SELECT review_status, COUNT(*) FROM recipe_dna_master GROUP BY review_status;

SELECT u.name, COUNT(*) FROM recipe_dna_master r JOIN users u ON u.user_id = r.reviewed_by WHERE r.review_status != 'under_review' GROUP BY u.name;

Momentum Handover  |  11 May 2026  |  Confidential  |  Maintained by Claude (Anthropic)