# Revised Project Charter: Project Momentum (v1.2)

## 1. Project Identification

- Project Name: Momentum Food Scheduler

- Project Lead/Developer: Gemini (Lead Dev & Architect Mode)

- Primary Stakeholder: Lead Innovator / User

- Project Type: AI-Driven Health & Lifestyle SaaS

## 2. Project Purpose & Vision

To solve "Decision Fatigue" in modern Indian households by creating an intelligent, culturally-aligned meal scheduling engine. The project harmonizes traditional regional wisdom (Tamil Nadu) with modern culinary diversity (Continental/Global) while maintaining strict adherence to spiritual (Sattvic) and dietary (Vegan/Veg) guardrails.

## 3. Measurable Objectives (Success Criteria)

- Zero-Waste Sourcing: Reduce household food waste by 30% through "Ingredient Momentum" logic.

- Cultural Compliance: 100% accuracy in detecting Lunar (Amavasya/Pournami) dates and applying Sattvic filters.

- Localization: Support for Local Language UI/Notifications to ensure high adoption among diverse household members and kitchen staff.

- Monetization Readiness: Successfully decouple "Pro" features for a subscription-based rollout.

## 4. Project Scope

### In-Scope (The "Must-Haves")

- Modular Cuisine Packs: Peer-level Tamil Nadu and Continental libraries.

- Lunar Automation: API-driven Sattvic rule enforcement.

- Service-Oriented Architecture (SOA): Decoupled microservices for Identity, Inventory, and Cuisine.

- Named Occupancy: Individual dietary tracking (Vegan/Veg/Egg).

- WhatsApp Summary: Automated "Meal Card" generation.

- Cross-Regional Affinity Engine: AI suggestions based on ingredient overlap.

- Multi-Language Framework (V2): Architecture prepared for English, Tamil, Hindi, etc.

### Out-of-Scope

- Direct Grocery Checkout (Planned for V3).

- Live Cooking Classes.

## 5. High-Level Project Risks & Assumptions

| Risk Category | Risk Detail | Mitigation Strategy |
| --- | --- | --- |
| Technical | API Failure (Lunar/WhatsApp) | Implement local "Fallback" calendars and manual copy-paste options. |
| Linguistic | Translation Accuracy | Use a Contextual Translation Service rather than literal translation for culinary terms (e.g., "Tadka" vs "Tempering"). |
| Logic | Ingredient Ambiguity | Use a Global Ingredient Ledger to map local names to global names. |

## 6. Project Milestones

| Milestone | Deliverable | Estimated Timeline |
| --- | --- | --- |
| Phase 0: Foundation | Environment Setup, DB Schema, Service Decoupling Plan | Sprint 0 |
| Phase 1: MVP Core | Identity Service + TN Logic + Lunar Sync | Sprint 1-2 |
| Phase 2: Global UI | Continental Pack + Multi-Language Interface (Tamil/English) | Sprint 3-4 |
| Phase 3: Pro-Tier | AI Innovation Lab + Cross-Regional Affinity Engine | Sprint 5-6 |

## 7. Decoupled Localization Strategy

As your Lead Developer, I will implement the Internationalization (i18n) Service as a separate layer. This means:

- The Logic Engine works in English/IDs.

- The Localization Service "wraps" the output. If the user selects "Tamil," the Sambar recipe and WhatsApp summary are translated using our specific culinary dictionary.